|  |  |  |  |
| --- | --- | --- | --- |
| DATE | TEAM | DELIVERABLE | PROGRESS/ NOTES |
| 22 MAY | PRINT | V-Con Poster Approval/ Submission | PENDING |
| 23 MAY | COMMS | Turn-over of Approved English Files | DONE (22 MAY); updates sent 26 MAY for VP Dev W’s profile and updated app content |
| 2 JUNE | COMMS | Turn-over of Translations |  |
| 5-10 JUNE | WEB | Creation of updated pages reflecting new poster design/ updated content/ design improvements |  |
| 12 to 16 JUNE | COMMS/ WEB | Translation QA/ Checking |  |
| 19 JUNE | WEB | Submission of fully updated app pages for approval |  |
| 20 to 23 JUNE | COMMS/WEB/ PRINT/ QA | Review/ approval of app design/ content prior to turn-over to Dev |  |
| 26 to 29 JUNE | COMMS/WEB/ PRINT | Revision stage if further adjustments are needed with regard to design/ content |  |
| **30 JUNE** | **WEB/ DEV** | **Turn-over of ww files from Web to Dev** |  |
| 3 to 14 JULY | DEV | App Development |  |
| 17 to 21 JULY | QA | QA Checking |  |
| 24 to 28 JULY | WEB/ COMMS/ DEV | App Revision stage based on QA |  |
| **1 AUGUST** | **DEV** | **APP LAUNCH/ Submission to App Store/ Google Play** |  |